# Carbon Accounting Mobile App Flow

Base implementation plan for regenerative agriculture and carbon farming

| Field | Current working value |
| --- | --- |
| Client source | C:\Users\korea\Downloads\App Flow.docx |
| Prepared on | May 13, 2026 |
| Build direction | Proceed without client intervention where dummy data is enough. |
| Testing direction | Skip automated tests for now; run type/compile checks only. |
| Provider-dependent items | OTP, maps, AI verification, satellite layers, dealer sync, payout flow. |

# Executive Direction

The client flow is larger than the current FPO MVP and points toward a regenerative agriculture carbon platform. The best immediate path is to keep the existing activity/FPO foundation, add a carbon-specific UI and data-contract layer with dummy records, and postpone provider-dependent decisions until discovery.

# Client Flow Summary

Splash and language selection for English, Marathi, and Hindi.

Mobile OTP login for farmer, FPO/FPC, and agronomist users.

Dashboard widgets for farm area, soil carbon score, credit potential, activities, advisories, weather, and dealers.

Farmer carbon profile with GPS, land, irrigation, cropping, tillage, bank, and document fields.

Soil profile with lab/manual values, biological parameters, and satellite indicators.

Farm activity tracking with evidence and future AI verification.

Advisory query sharing through text, voice, images, and video.

Nearby dealer discovery for biological inputs, carbon inputs, and soil testing labs.

Carbon calculator, reports, analytics, and admin portal.

# Base Implemented Now

| Area | Implementation status |
| --- | --- |
| Typed carbon dummy data | Added carbon profiles, soil profiles, activity scores, advisories, and dealers. |
| Admin carbon tab | Added farm area, carbon potential, pending verification, identity, soil, activity, and dealer views. |
| Farmer carbon tab | Added carbon identity, soil score, activity scoring, advisory alerts, and nearby dealers. |
| Advisory management | Added create/list/publish/archive UI backed by existing advisory APIs with local fallback. |
| Documentation | Added carbon base plan and updated FPO roadmap/task list. |

# Can Proceed With Dummy Data

| Client area | Buildable base |
| --- | --- |
| Language | Store preference and prepare labels; final translation can arrive later. |
| Farmer profile | Use carbon identity, GPS, land, irrigation, cropping, tillage, bank, and document placeholders. |
| Soil profile | Capture SOC, pH, EC, NPK, bulk density, texture, biological indicators, and satellite placeholder values. |
| Activities | Use existing workflow/evidence model for carbon-positive activities. |
| Advisories | Use advisory records and in-app publication; external delivery adapters remain replaceable. |
| Dealers | Use dummy dealer/lab directory until onboarding data is available. |
| Carbon calculator | Show provisional CO2e potential while keeping formula unapproved. |
| Reports | Reuse export foundation and add carbon-specific reports after schema is agreed. |

# Blocked Or Needs Approval Later

OTP/SMS provider, pricing, sender ID, templates, retry rules, and rate limits.

Map provider and whether farm boundary drawing is required in Phase 1.

AI image verification provider and acceptable confidence/override workflow.

Satellite layer provider for NDVI, NDRE, NDMI, refresh frequency, and cost.

Approved carbon methodology, formula, buffer percentage, rounding, and credit eligibility rules.

Soil report format and whether PDFs/images need extraction or only storage.

Dealer onboarding source, stock synchronization, ratings, promotions, and order booking.

Bank payout and carbon credit settlement flow.

AWS or Azure hosting preference.

# Recommended Next Build Order

Draft carbon data dictionary and backend schema.

Add soil profile APIs and admin/farmer forms.

Add carbon activity category templates through the workflow engine.

Add provisional carbon calculator service with formula clearly marked as provisional.

Add query-sharing workflow for text, image, voice placeholder, and video placeholder.

Add dealer directory CRUD with dummy seed records.

Add carbon report summary and Excel export.

Start OTP/mobile login only after provider approval.

Start map boundary drawing only after map provider approval.

Start AI/satellite integrations only after methodology and provider approval.

# Definition Of Done For The Carbon Base

Farmer carbon identity can be created and viewed.

Farm or plot GPS is captured and visible.

Soil profile can be recorded and summarized.

Activity evidence can be submitted and reviewed.

Carbon score and potential are visible with an approved formula.

Advisories can be published and viewed by farmers.

Dealer and lab directory is searchable.

Admin dashboard summarizes participation, soil health, activities, and carbon potential.

Report export is available for FPO/admin review.

Provider-dependent capabilities are isolated behind replaceable adapters.